## Slide 1: Agile Method
Methods and practices of Agile
Justin Schumann
2/21/2024

## Slide 3: Roles of the agile team
1. Product Owner: set goals, stay in good communication with the team on any changes or update, responsible with product backlog and product backlog items.
2. SCRUM master: set “scrum events” and meetings with team members, make sure that plan events take place, coach the other team members on the rules of the product, offer help and guidance when needed.
3.Deveope team: includes developers and testers, they do all the actual work such as coding and design, responsible for giving constant updates on their tasks, though mainly following already set goals and plans they are free to offer suggestions.

## Slide 4: SDLC in Agile
1. Planning and analysis: On each sprint, team have talks with stakeholders and clients before going ahead. Go over costs and timelines, look at what needs to be improve.
2. Design: analyze how the product needs to be built, how it going to be use, then make a layout or blueprint of the product’s codding.
3. Development: Product is then built, make sure that it bugless and working as intended before releasing it.
4. Testing: to see if there bugs or problems with the coding, the product is then tested and retested, making sure that there are no bugs and that everything is up to standard.
5. Deployment: After everything is built and tested, the product is release to the userbase.
6. Maintenance: Even after being giving to the user base, there still could be bugs and issues that may be reported. Since ADLC in Agile is continuous for the software’s lifetime, on each circle such new bugs and issues could be fixed.

## Slide 5: The waterfall approach
Unlike the agile, everything is done in linear, with no room for improvement on past work. Task by task, like separate steps on a stair. Contrasts with the Agile where everything is done in sprints.
Everything must be plan out before hand, leaving little liberty and issues are reported or come about. If the client or users being up new ideas and suggestions, there be little leave way to implement them.
It is because of those reasons why the waterfall approach wasn’t chosen

## Slide 6: In chosen Agile over Waterfall
1. Which approach will be better in making software for a travel website?
2. Which approach is more suited for the team and team members desires and needs?
3. Which approach require more planning, effort, and costs.
4. Which approach is more flexible for changes and updated goals, either by the team or the client.

## Slide 7: Sources
“How to Make the Most Out of Agile SDLC For Your Project Management Workflow”. Teamly. Barenscheer, Tim
https://www.teamly.com/blog/agile-sdlc/
“What is a scrum master & their responsibilities?”. Atlassian. Rethkope, Max.
https://www.atlassian.com/agile/scrum/scrum-master
“Agile vs. Waterfall”. ProductPlan.
https://www.productplan.com/learn/agile-vs-waterfall/